# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 3

Date: 02/12/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Considered How to implement 5hp in react

What is planned to be done until the next scrum meeting?

- Reasearch methods of implementation of H5P

List hurdles and/or current issues:

- H5p does not seem simple to implement in react

Member 2

Name: Franklin Neves Filho

What is planned to be done until the next scrum meeting?

- I will develop the drag-and-drop applications instructor interface to create new activities.

List hurdles and/or current issues:

- I have a stats exam this week along with a second deliverable to work on.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Met with product owner

- Previewed a demo created to figure out and demonstrate how to implement drag and drop features on the site

What is planned to be done until the next scrum meeting?

- Split into groups and work on different needed components – design in css & implementation in javascript

- Begin implementing drag and drop interactive section(s)

List hurdles and/or current issues:

- Logging in to instructor and student accounts

- Course work and tests from other classes

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

I have been working on another mockup, but the product owner is already pleased with our current mockup so I will be discarding that.

What is planned to be done until the next scrum meeting?

I will be doing more research on H5P library and its potential for implementation

List hurdles and/or current issues:

Upcoming midterm exams

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

- Met with the product owner and discussed completed drag-and-drop demo

- Discussed potential h5p implementation

What is planned to be done until the next scrum meeting?

- Discuss other interactive elements needed to be implemented

- Research h5p and come up with definitive conclusion

- Implement drag-and-drop

List hurdles and/or current issues:

School