# Team Standup

Meeting Information

Project: Demo-Ed

Sprint #: 3

Date: 02/13/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Considered How to implement 5hp in react

What is planned to be done until the next scrum meeting?

- Reasearch methods of implementation of H5P

List hurdles and/or current issues:

- H5p does not seem simple to implement in react

Member 2

Name: Franklin Neves Filho

What have you done since the last scrum meeting?

- I have discussed with another teammate about the structure of our application, and how we would implement the activities suggested on the database.

What is planned to be done until the next scrum meeting?

- Brainstorm on different implementation methods.

List hurdles and/or current issues:

- N/A

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Met with product owner

- Previewed a demo created to figure out and demonstrate how to implement drag and drop features on the site

- Further research on drag and drop implementation

What is planned to be done until the next scrum meeting?

- Split into groups and work on different needed components – design in CSS & implementation in Javascript

- Begin implementing drag and drop interactive section(s)

List hurdles and/or current issues:

- Logging in to instructor and student accounts

- Course work and tests from other classes

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

I did research on implementing the H5P library and I did find a plugin which is compatible with express. Franklin and I got together to discuss my findings and he explained how we will be storing the Interactive Video, Drag-and-Drop, and Multiple-Choice classes in the database.

What is planned to be done until the next scrum meeting?

We will get ready to start implementing the backend and structure for the Interactive Video function.

List hurdles and/or current issues:

No hurdles right now

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

- Met with the product owner and discussed completed drag-and-drop demo

- Discussed potential h5p implementation

What is planned to be done until the next scrum meeting?

- Discuss other interactive elements needed to be implemented

- Research h5p and come up with definitive conclusion

- Implement drag-and-drop

List hurdles and/or current issues:

School