# Team Standup

Meeting Information

Project: Demo-Ed

Sprint #: 3

Date: 02/17/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Updated on information about implementation

What is planned to be done until the next scrum meeting?

- Discuss with Franklin what stories should be prioritized

List hurdles and/or current issues:

- Time management with COVID

Member 2

Name: Franklin Neves Filho

What have you done since the last scrum meeting?

- I have had a meeting with the product owner to discuss the implementation of the H5P application as she first intended.

- After discussing key issues we have turned to implementing the drag and drop activity natively.

What is planned to be done until the next scrum meeting?

List hurdles and/or current issues:

- Although no hurdles, I am currently designing a game plan for me and sue to be able to fully implement the drag and drop feature.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Met with product owner to discuss the implementation of the H5P application

- Displayed demo of drag and drop activity and ready to implement

What is planned to be done until the next scrum meeting?

- Implement drag and drop feature(s)

List hurdles and/or current issues:

- Other course work.

- Currently working on 2 other course group projects, of which I am Project leader.

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

We met with the Product Owner to update her on the disadvantages of using the H5P library.

What is planned to be done until the next scrum meeting?

I will work closely with Franklin to implement the features using a React structure he designed

List hurdles and/or current issues:

Algorithm Techniques project

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

We received approval from the product owner to begin implementing the interactive portions through React.

What is planned to be done until the next scrum meeting?

Continue working on my assigned story.

List hurdles and/or current issues:

Health issues in my family has made it difficult to stay on track.