# Team Standup

Meeting Information

Project: Demo-Ed

Sprint #: 3

Date: 02/20/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Updated on information about implementation

- Discuss with Franklin what stories should be prioritized

What is planned to be done until the next scrum meeting?

- Research and planning for interactive video question format

List hurdles and/or current issues:

- N/A

Member 2

Name: Franklin Neves Filho

What have you done since the last scrum meeting?

- I have started to design he section for creation of the drag and drop activity

What is planned to be done until the next scrum meeting?

Continue implementing this section and taking notes so that my partner can implement the backend requests.

List hurdles and/or current issues:

- I need to look back at the previous section of the application to understand a cohesive way to use the express application.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Organize a game plan to begin implementing drag and drop

- Further research on creating interactive videos and multiple choice questions

What is planned to be done until the next scrum meeting?

- Implement drag and drop feature(s)

- Continue working on my assigned story.

List hurdles and/or current issues:

- Other course work.

- Currently working on 2 other course group projects, of which I am Project leader.

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

We met with the Product Owner to update her on the disadvantages of using the H5P library.

What is planned to be done until the next scrum meeting?

I will work closely with Franklin to implement the features using a React structure he designed

List hurdles and/or current issues:

No hurdles this week

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Continued with researching the multiple-choice portion.

What is planned to be done until the next scrum meeting?

Meet up with Franklin and the rest of the team to discuss the implementation of the multiple-choice portion.

List hurdles and/or current issues:

School