# Team Standup

Meeting Information

Project: Demo-Ed

Sprint #: 3

Date: 02/21/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Research and planning for interactive video question format

- Discussed with team how to move forward on interactive video format

What is planned to be done until the next scrum meeting?

- Begin developing dummy page for interactive video assignment

List hurdles and/or current issues:

- N/A

Member 2

Name: Franklin Neves Filho

What have you done since the last scrum meeting?

- I have started to design he section for creation of the drag and drop activity

What is planned to be done until the next scrum meeting?

- Continue developing the front-end portion of the Drag and drop feature so that instructors can effectively and intuitively create the activity.

List hurdles and/or current issues:

- Unsure how axio is being used throughout to be able to make requests to server

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Continued search on creating interactive videos and multiple choice questions

What is planned to be done until the next scrum meeting?

- Continue implementing drag and drop feature(s)

- Continue working on my assigned story.

List hurdles and/or current issues:

- Other course work.

- Currently working on 2 other course group projects, of which I am Project leader.

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

David and I figured out how to add the interactive video component to the website

What is planned to be done until the next scrum meeting?

I will work closely with David to implement the feature

List hurdles and/or current issues:

AI Homework

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Met up with David to discuss dividing the work for the interactive video. We decided to split the work into two; I will work on adding the multiple choice to the video.

What is planned to be done until the next scrum meeting?

Finish the demo by Friday evening.

List hurdles and/or current issues:

N/A