# Team Standup

Meeting Information

Project: Demo-Ed

Sprint #: 3

Date: 02/24/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

- Research and planning for interactive video question format

- Begin developing dummy page for interactive video assignment

What is planned to be done until the next scrum meeting?

- Developing dummy instructor page for interactive video assignment

List hurdles and/or current issues:

- N/A

Member 2

Name: Franklin Neves Filho

What have you done since the last scrum meeting?

- I am almost finished designing the instructors view of creating the drag and drop activity

- Which includes a preview feature, extra answers can be added. And a way to make the order of which the answers are placed significant.

What is planned to be done until the next scrum meeting?

- Continue developing the front-end portion of the Drag and drop feature so that instructors can effectively and intuitively create the activity.

- Start working on the express application.

List hurdles and/or current issues:

- Unsure how axio is being used throughout to be able to make requests to server

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Begin implementing drag and drop feature(s)

- Discussed the dividing of work for the interactive video feature

What is planned to be done until the next scrum meeting?

- Continue implementing drag and drop feature(s)

- Begin work for the interactive video feature

- Continue working on my assigned story.

List hurdles and/or current issues:

- Other course work.

- Currently working on 2 other course group projects, of which I am Project leader.

Member 4

Name: Shanice Bandoo

What have you done since the last scrum meeting?

I am working on the interactive video component, and I emailed the product owner so she can give me access again to the repository so I can start updating my portion

What is planned to be done until the next scrum meeting?

Working with David to implement interactive video

List hurdles and/or current issues:

AI Homework

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Continued with my research on creating an editable multiple-choice format. The current issue is figuring out how to implement a selection window for the interactive video.

What is planned to be done until the next scrum meeting?

Unfortunately, I haven’t had the time to finish the demo as I anticipated, so I will try to finish it in the next sprint.

List hurdles and/or current issues:

AI homework