Sprint Backlog

Meeting Information

Project: DemoEd

Sprint #: 3

Date: 2/19/24

Attendees: Alisa Chavez, Franklin Neves Filho, Batiah Sinepha, Shanice Bandoo, David Giles

Start time: 7:00 PM

End time: 8:30 PM

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Stories Pulled

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | H5P Research & Plugin | Completed | David Giles Shanice Bandoo | 5hrs |
| 2 | Create Instructor UI to create activities. | Completed | David Giles Alisa Chavez | 10hrs |
| 3 | Implement the requests to create drag-n-drop activity in express application | In Progress | Franklin Neves Shanice Bandoo | 7hrs |
| 4 | Implement sending requests and receiving information about drag and drop application. | In Progress | Franklin Neves Batiah Sinepha | 10hrs |
| 5 | Design the structure of the drag-n-drop activity | In Progress | Batiah Sinepha Franklin Neves | 6hrs |
| 6 | Research on how to implement an interactive video activity | In Progress | David Giles Shanice Bandoo | 7hrs |
| 7 | Design an interactive video activity front-end | In Progress | David Giles Shanice Bandoo | 5hrs |
| 8 | Design the back-end implementation for interactive video activity | In Progress | David Giles Batiah Sinepha Shanice Bandoo | 6hrs |
| 9 | Create and design multiple choice activity | In Progress | Alisa Chavez Batiah Sinepha | 7hrs |
| 10 | Create the requests for multiple choice activity | In Progress | Alisa Chavez Batiah Sinepha | 5hrs |

After some discussion, we have decided to adjust the following user stories (if any):

Story ID: H5P Research and Plugin

Task: N/A

Story ID: Create Instructor UI

Task: Update and Improve current Instructor UI

The following user stories will be completed at the end of this sprint. The updated list with assigned teammates is as follows:

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 2 | Edit Instructor UI to create activities. | Completed | David Giles Alisa Chavez | 10hrs |
| 3 | Implement the requests to create drag-n-drop activity in express application | In Progress | Franklin Neves Shanice Bandoo | 7hrs |
| 4 | Implement sending requests and receiving information about drag and drop application. | In Progress | Franklin Neves Batiah Sinepha | 10hrs |
| 5 | Design the structure of the drag-n-drop activity | In Progress | Batiah Sinepha Franklin Neves | 6hrs |
| 6 | Research on how to implement an interactive video activity | In Progress | David Giles Shanice Bandoo | 7hrs |
| 7 | Design an interactive video activity front-end | In Progress | David Giles Shanice Bandoo | 5hrs |
| 8 | Design the back-end implementation for interactive video activity | In Progress | David Giles Batiah Sinepha Shanice Bandoo | 6hrs |
| 9 | Create and design multiple choice activity | In Progress | Alisa Chavez Batiah Sinepha | 7hrs |
| 10 | Create the requests for multiple choice activity | In Progress | Alisa Chavez Batiah Sinepha | 5hrs |