Sprint Planning

Meeting Information

Project: DemoEd

Sprint #: 3

Date: 02/12/2024

Attendees: Alisa Chavez, Franklin Neves Filho, Batiah Sinepha, Shanice Bandoo, David Giles

Start time: 7:00PM

End time: 8:00PM

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Stories Pulled

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | H5P Research & Plugin | In Progress | David Giles Shanice Bandoo | 5hrs |
| 2 | Create Instructor UI to create activities. | In Progress | David Giles Alisa Chavez | 10hrs |
| 3 | Implement the requests to create drag-n-drop activity in express application | In Progress | Franklin Neves Shanice Bandoo | 7hrs |
| 4 | Implement sending requests and receiving information about drag and drop application. | In Progress | Franklin Neves Batiah Sinepha | 5hrs |
| 5 | Design the structure of the drag-n-drop activity | In Progress | Batiah Sinepha Franklin Neves | 6hrs |
| 6 | Research on how to implement an interactive video activity | In Progress | Franklin Neves David Giles Shanice Bandoo | 7hrs |
| 7 | Design an interactive video activity front-end | In Progress | Franklin Neves David Giles Shanice Bandoo | 5hrs |
| 8 | Design the back-end implementation for interactive video activity | In Progress | David Giles Batiah Sinepha Shanice Bandoo | 6hrs |
| 9 | Create and design multiple choice activity | In Progress | Alisa Chavez Batiah Sinepha | 7hrs |
| 10 | Create the requests for multiple choice activity | In Progress | Alisa Chavez Batiah Sinepha | 5hrs |

Sprint Goal:

- Have a basis setup for the application instructors to create different activities.

Total Estimated: 63 hours

Story Details

Story ID: Story #1

Title: H5P Research & Plugin

Acceptance Criteria:

- Perform sufficient research on methods of implementing H5P

- Decision has been made regarding whether H5P is feasible to implement in the current react application

Estimate: 5hrs

Story ID: Story #2

Title: Create Instructor UI to create activities

Acceptance Criteria:

- Design the Instructor UI that is utilized to create activities

- Discover what changes need to be made to the current react application to implement this UI

Estimate: 10hrs

Story ID: Story #3

Title: Implement the requests to create drag-n-drop activity in express application

Acceptance Criteria:

- Design the front-end/user interface for users to make a request to utilize the drag-and-drop functionality

- One must also have necessary back-end function linked for this to work efficiently

Estimate: 7hrs

Story ID: Story #4

Title: Implement sending requests and receiving information about drag and drop application

Acceptance Criteria:

- Have the front and back-end functioning together and database updated

Estimate: 5hrs

Story ID: Story #5

Title: Design the structure of the drag-n-drop activity

Acceptance Criteria:

- Have the design structure of the drag and drop activity approved by the group

- Implement the core functionality of the drag-and-drop activity, ensuring error-free interaction

Estimate: 6hrs

Story ID: Story #6

Title: Research on how to implement an interactive video activity

Acceptance Criteria:

- Research should portray optimal way of implementing the interactive video component

- This feature should also follow product owner guidelines

Estimate: 7hrs

Story ID: Story #7

Title: Design an interactive video activity front-end

Acceptance Criteria:

- Design the front-end for a video activity

- Design the question window for the video activity

Estimate: 5hrs

Story ID: Story #8

Title: Design the back-end implementation for interactive video activity

Acceptance Criteria:

- Discover what changes need to be made to current back-end to implement video activity

Estimate: 6hrs

Story ID: Story #9

Title: Create and design multiple choice activity

Acceptance Criteria:

- Approval from team members in the design of the activity

Estimate: 7hrs

Story ID: Story #10

Title: Create the requests for multiple choice activity

Acceptance Criteria:

- Design the front-end/user interface for users to make a request to utilize multiple-choice functionality.

- One must also have necessary back-end code in place for this to work efficiently

Estimate: 5hrs