Sprint Retrospective Meeting Minutes

Meeting Information

Project: DemoEd – Drag & Drop Interactions

Sprint #: 1

Date: 2.25.24

Attendees: Alisa Chavez, Franklin Neves, David Giles, Batiah Sinepha, Shanice Bandoo

Start time: 6:30PM

End time: 7:15PM

Product Owner: Sat Gavassa

Team Leader: Alisa Chavez

Discussion

List any hurdles and/or what went wrong:

- Time constraints with individual team members made it difficult to coordinate meetings.

- Lack of documentation caused several delays in understanding the structure of the code.

Did we do a good job estimating our team's work capacity?

Yes, 2 stories were underestimated, overall good estimations.

Did we do a good job estimating the time required for each user story/task?

- Although some stories were estimated correctly. There were some that needed a lot more extra time and ended up flowing to the next sprint.

Did each team member work on schedule?

- Although some member’s schedules made it difficult to meet, we were able to have our meetings on schedule.

What went right?

- Team organization.

- Helping each other with certain difficulties, and sharing our work throughout the sprint

- Product owner was very responsive to questions.

How to address the issues in the next sprint?

- Divide the user stories into more manageable tasks.

How to improve the process?

- Individually prioritize stories one at a time

- Discuss story progress more thoroughly with each team member.

- Discuss individual issues and difficulties with the project.

How to improve the product?

- Document the current work.

- Reformat some sections to improve effectiveness.

- Add activity creation to the product.