# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 4

Date: 03/13/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

Worked on combining my pause controller with Sue’s current Interactive Video Player

Retrieve pause times for the pause controller

What is planned to be done until the next scrum meeting?

Finish question popup for interactive video

List hurdles and/or current issues:

N/A

Member 2

Name: Shanice Bandoo

What have you done since the last scrum meeting?

Partnered with David to compare Instructor and Student side of feature

What is planned to be done until the next scrum meeting?

Add the Interactive Video to react source code and then look into storing & retrieval of activity data

List hurdles and/or current issues:

Internship workshops, Artificial Intelligence project, Algorithm techniques Exam.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

Developing Demo for multiple choice section

What is planned to be done until the next scrum meeting?

Continuing developing Demo for multiple choice section

List hurdles and/or current issues:

Physical health – fighting H. pylori infection.

Software engineering project (which I am team lead) and AI course project are taking a lot of time out of my schedule.

Time management with other coursework and tasks.

Member 4

Name: Franklin Neves

What have you done since the last scrum meeting?

I started implementing the ability to assign a student any activity.

What is planned to be done until the next scrum meeting?

Not much, I have backed up course work needed to be caught up with.

List hurdles and/or current issues:

Work from other classes have taken over

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Trying to configure editable inputs for the multiple choice section.

What is planned to be done until the next scrum meeting?

Hopefully have something to present for t multiple choice by next Monday.

List hurdles and/or current issues:

N/A