# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 4

Date: 03/15/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

Worked on combining my pause controller with Sue’s current Interactive Video Player

Finish question popup for interactive video

What is planned to be done until the next scrum meeting?

Work on designing student page for interactive video

List hurdles and/or current issues:

N/A

Member 2

Name: Shanice Bandoo

What have you done since the last scrum meeting?

Partnered with David to compare Instructor and Student side of feature

What is planned to be done until the next scrum meeting?

Add the Interactive Video to react source code and then look into storing & retrieval of activity data

List hurdles and/or current issues:

Internship workshops, Artificial Intelligence project, Algorithm techniques Exam.

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

Developing Demo for multiple choice section

What is planned to be done until the next scrum meeting?

Continuing developing Demo for multiple choice section

List hurdles and/or current issues:

Physical health – fighting H. pylori infection.

Software engineering project (which I am team lead) and AI course project are taking a lot of time out of my schedule.

Time management with other coursework and tasks.

Member 4

Name: Franklin Neves

What have you done since the last scrum meeting?

I continued implementing the ability to assign a student any activity.

What is planned to be done until the next scrum meeting?

Discuss with teammates how I’ve decided to do this so they’re able to copy.

List hurdles and/or current issues:

None

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Not much. Recent class assignments have made me unable to work on the multiple choice.

What is planned to be done until the next scrum meeting?

Hopefully be able to complete more of the editable components for the multiple choice.

List hurdles and/or current issues:

Lots and lots of homework and tests are coming up.