# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 4

Date: 03/04/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

I Discussed with product owner the current progress and asked questions regarding the interactive video format

Worked on interactive video controller

What is planned to be done until the next scrum meeting?

Continue working on interactive video controller

List hurdles and/or current issues:

N/A

Member 2

Name: Shanice Bandoo

What have you done since the last scrum meeting?

I created the container for the Interactive Video and coded a prompt which accepts the URL for the desired video.

What is planned to be done until the next scrum meeting?

I want to work closely with David to add the timestamps feature.

List hurdles and/or current issues:

Improper computer system and internship workshops

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

Met with product owner.

Discussed implementation/example of dragon drop feature to be implemented by team member who completed over the break.

What is planned to be done until the next scrum meeting?

Continue working on assigned story.

Continue working on video interactive feature.

List hurdles and/or current issues:

Other course work.

Physical health – fighting H. pylori infection.

Time management with other coursework and tasks.

Member 4

Name: Franklin Neves

What have you done since the last scrum meeting?

I have finished up designing the instructors drag and drop creation section. And have started designing the all created activities section.

What is planned to be done until the next scrum meeting?

Continue designing this section as well as start implementing and documenting the routes for custom instructor activities.

List hurdles and/or current issues:

None so far

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Began viewing edits to the current branch in order to add Franklin’s components. I organized the multiple-choice section for editing and viewing.

What is planned to be done until the next scrum meeting?

Continue working on the interactive multiple-choice

List hurdles and/or current issues:

N/A