# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 4

Date: 03/07/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

Worked on combining my pause controller with Sue’s current Interactive Video Player

What is planned to be done until the next scrum meeting?

Continue working on interactive video controller

List hurdles and/or current issues:

N/A

Member 2

Name: Shanice Bandoo

What have you done since the last scrum meeting?

I spoke with the product owner, and she approved on a few features. I also managed to create the timestamps of what duration of the video the user would like to display the interactive activities.

What is planned to be done until the next scrum meeting?

I want to work closely with David to further develop this application and get an approval from product to add the feature to the website.

List hurdles and/or current issues:

Improper computer system, internship workshops, Artificial Intelligence pro

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

Discussed implementation/example of dragon drop feature to be implemented by team member who completed over the break.

Began viewing edits to the branch to be able to add Franklin’s components.

What is planned to be done until the next scrum meeting?

Continue working on assigned story.

Continue working on video interactive feature.

List hurdles and/or current issues:

Other course work.

Physical health – fighting H. pylori infection.

Time management with other coursework and tasks.

Member 4

Name: Franklin Neves

What have you done since the last scrum meeting?

I’ve met with Sue and explained my progress and how i have structured the application so that she is able to implement hers smoothly.

What is planned to be done until the next scrum meeting?

Not much, I have backed up course work needed to be caught up with.

List hurdles and/or current issues:

Work from other classes have taken over

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Began viewing edits to the current branch in order to add Franklin’s components. I organized the multiple-choice section for editing and viewing.

What is planned to be done until the next scrum meeting?

Continue working on the interactive multiple-choice

List hurdles and/or current issues:

N/A