# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 4

Date: 03/04/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

I Discussed with product owner the current progress and asked questions regarding the interactive video format

Worked on interactive video controller

What is planned to be done until the next scrum meeting?

Continue working on interactive video controller

List hurdles and/or current issues:

N/A

Member 2

Name: Shanice Bandoo

What is planned to be done until the next scrum meeting?

I want to implement the main container of interactive video component to store the video and start on the controllers to manipulate the stop and play times

List hurdles and/or current issues:

Improper computer system

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

Met with product owner.

Met with team members.

Discussed implementation/example of dragon drop feature to be implemented by team member who completed over the break.

What is planned to be done until the next scrum meeting?

Continue working on assigned story.

Continue working on video interactive feature.

List hurdles and/or current issues:

Other course work.

Physical health – fighting H. pylori infection.

Time management with other coursework and tasks.

Member 4

Name: Franklin Neves

What have you done since the last scrum meeting?

I have been able to document this section of the code allowing for my teammates and future developers to design their own custom activities for instructors.

What is planned to be done until the next scrum meeting?

I will be learning how to assign the activities to students.

List hurdles and/or current issues:

Perhaps separating the hard-coded activities with the custom ones. Within the assignments section of this application. Lack of knowledge of this section will delay the development.

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Met with the professor at the start of this week’s sprint. Discussed current hurdles and integration of Franklin and Hamilton’s components in order to create the multiple choice section.

What is planned to be done until the next scrum meeting?

Continue working on my assigned portion

List hurdles and/or current issues:

N/A