Sprint Retrospective Meeting Minutes

Meeting Information

Project: DemoEd – Drag & Drop Interactions

Sprint #: 4

Date: 3.17.24

Attendees: Alisa Chavez, Franklin Neves, David Giles, Batiah Sinepha, Shanice Bandoo

Start time: 8:00PM

End time: 9:15PM

Product Owner: Sat Gavassa

Team Leader: Alisa Chavez

Discussion

List any hurdles and/or what went wrong:

- Midterm exams coincided with this sprint, so many of us had to delay completing our stories

Did we do a good job estimating our team's work capacity?

Yes, we all felt the work capacity was fair.

Did we do a good job estimating the time required for each user story/task?

- Although our work capacity felt sensible, we found ourselves having less time to complete our assigned tasks due to exams.

- Some stories will fall into the next sprint as a result.

Did each team member work on schedule?

Team members were able to meet for the planning, sprints, and retrospective meetings.

What went right?

- Improvements with communication amongst each other

- Effective updates of our work ensured satisfaction with the product owner

How to address the issues in the next sprint?

- Plan for possible work and academic conflicts.

How to improve the process?

- Discuss work and class schedules in advance

- Continue to meet and discuss individual progress more

How to improve the product?

- Continue meeting with the product owner weekly and for major updates.