Sprint Planning

Meeting Information

Project: DemoEd

Sprint #: 4

Date: 03/04/2024

Attendees: Alisa Chavez, Franklin Neves Filho, Batiah Sinepha, Shanice Bandoo, David Giles

Start time: 7:00PM

End time: 8:00PM

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Stories Pulled

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | Multiple Choice Demo | In Progress | Alisa Chavez Batiah Sinepha | 5 |
| 2 | Interactive Video Demo | In Progress | Sue David Alisa | 10 |
| 3 | Express requests | In progress | Franklin Neves | 20 |
| 4 | Assigning Drag and drop to students | In Progress | Franklin Neves Batiah Sinepha | 10 |
| 5 | Created Activities screen | In progress | Franklin Neves | 10 |
| 6 | Interactive Video Instructor Page | In progress | Sue David Alisa | 10 |
| 7 | Interactive Video Student Page | In progress | Sue David Alisa Batiah Sinepha | 10 |

Sprint Goal: As a team, we plan to implement and present other interactive portions.

Total Estimated: ~75 hours

Story Details

Story ID: Story #1

Title: Multiple Choice Demo

Acceptance Criteria: As a developer, I want to implement an interactive multiple-choice section that is functional for both a user and teacher.

Acceptance Criteria:

1. Design and receive feedback on multiple-choice

2. Have an interactive format for students to use

3. Also contain an editable portion for teachers to use

Estimate: 10 hours

Story ID: Story #2

Title: Interactive Video Demo

Acceptance Criteria: As a developer, I need to develop a demo of the interactive video questions

- Video for student pauses at times set by teacher

- Teacher can set question type and time for pause to ask question

Estimate: 20 hours

Story ID: Story #3

Title: As a developer, I need to design dynamic backend requests so that any activity can be stored.

Acceptance Criteria:

1. Accepts all types of activity

2. Intuitively names so that there is no confusion

3.  Available endpoints use the proper type of requests

Estimate: 25 hours

Story ID: Story #4

Title: As an instructor, I would like to be able to assign my custom activities to students for a grade.

Acceptance Criteria:

- Create a solid connection between backend and frontend.

- Be able to edit activities after they’re assigned

- Students are able to complete the activities assigned

Estimate: 20 hours

Story ID: Story #5

Title: As an instructor I want to have easy access to all the activities created. I would also like to have buttons to be able to preview each activity, edit the activities, and delete them if necessary.

Acceptance Criteria:

1. Create dynamic edit functions for any activity type

2. Create a secure connection between the backend and front end

3. Be able to preview any activity type.

Estimate: 20 hours

Story ID: Story #6

Title: Interactive Video Instructor Page

Acceptance Criteria:

- Create Instructor page for creating questions

- Create Video question adding menu

- Have pauses uploaded to database for retrieval on student page

Estimate: 20 hours

Story ID: Story #7

Title: Interactive Video Student Page

Acceptance Criteria:

- Create Student page for answering interactive video questions

- Create Answer responses for database

- Pause and retrieve questions at times set by professor

Estimate: 20 hours