# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 5

Date: 03/21/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

Meet with Sue to discuss the ways to have react player pause when not in focus

What is planned to be done until the next scrum meeting?

Work on student page of the interactive video assignment

List hurdles and/or current issues:

N/A

Member 2

Name: Shanice Bandoo

What have you done since the last scrum meeting?

Partnered with David to compare Instructor and Student side of feature

What is planned to be done until the next scrum meeting?

Add the Interactive Video to react source code and then look into storing & retrieval of activity data

List hurdles and/or current issues:

Internship workshops, Artificial Intelligence project

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Completed development of multiple-choice section demo

- Communicated with Professor Sat and she discussed that instead of an autosave feature, she would like the multiple-choice quiz to allow for multiple answer choice selections as opposed to one.

What is planned to be done until the next scrum meeting?

- Work on styling demo for multiple choice section

- Begin implementing demo into working feature in my personal branch of prof's repo.

- Since I worked on creating the coding and structure for the multiple choice, Alissa will work on tweaking the implementation to the professor's requirement of multiple answer choice selection.

List hurdles and/or current issues:

- Styling issues with multiple choice section

- Time management with other coursework and tasks.

- Software engineering project (which I am team lead) and AI course project are taking a lot of time out of my schedule.

Member 4

Name: Franklin Neves

What have you done since the last scrum meeting?

I have started to work on the creating a module screen that the product owner described in the previous meeting

What is planned to be done until the next scrum meeting?

Continue working on the creating a module screen and start implementing same functionalities as the assignments.

List hurdles and/or current issues:

None

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Spoke with product owner discussing about multiple choice features and question types

What is planned to be done until the next scrum meeting?

Implement requested question types

List hurdles and/or current issues:

Lots of career meetings and work