Sprint Planning

Meeting Information

Project: DemoEd

Sprint #: 5

Date: 03/18/2024

Attendees: Alisa Chavez, Franklin Neves Filho, Batiah Sinepha, Shanice Bandoo, David Giles

Start time: 7:00PM

End time: 8:00PM

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Stories Pulled

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | Multiple Choice Styling | In Progress | Batiah Sinepha Franklin Neves | 5 hrs |
| 2 | Multiple Choice Implementation | In Progress | Batiah Sinepha Alisa Chavez | 15 hrs |
| 3 | Multiple Choice Demo | In Progress | Batiah Sinepha | 5 hrs |
| 4 | Module Creation | In Progress | Franklin Neves | 15 hrs |
| 5 | Module Update | In Progress | Franklin Neves | 6 hrs |
| 6 | Update current assignment creation | In Progress | Franklin Neves | 10 hrs |
| 7 | Interactive Video component storage and retrieval | In Progress | David Giles Shanice Bandoo | 15 hrs |

Sprint Goal: As a team, we plan to get familiar with the necessary resources, source code, and the current version of the product. After this stage, we will begin implementing the requested function given by the product owner.

Total Estimated: 76 Hours

Story Details

Story ID: Story #1

Title: Multiple Choice Styling

As a developer, I want to review the current software and prepare the multiple-choice demo to be implemented into the main framework of the application. Ensure to document to relay the information to other developers/team members and enforce the product owner's feature requirements.

Acceptance Criteria:

- Adjust the styling of the feature to match styling of the product environment.

- Generate necessary documentation for current/ future developers.

Estimate: 5 hrs

Story ID: Story #2

Title: Multiple Choice Implementation

As a developer, I want to review the current software and prepare the multiple-choice demo to be implemented into the main framework of the application. Ensure to document to relay the information to other developers/team members and enforce the product owner's feature requirements.

Acceptance Criteria:

- Fix a few minor bugs

- Adjust the styling of the feature to match styling of the product environment.

- Implement Multiple Choice program using created demo

- Generate necessary documentation for current/ future developers.

Estimate: 15 hrs

Story ID: Story #3

Title: Multiple Choice Demo

Acceptance Criteria: As a developer, I want to implement an interactive multiple-choice section that is functional for both users and instructors.

Acceptance Criteria:

1. Design and receive feedback on multiple-choice

2. Have an interactive format for students to use

3. Implement function to main branch of application

Estimate: 5 hours

______________________________________________________________________________

Story ID: Story #4

Title: Module Creation

As a developer, I want to implement an intuitive way for instructors to assign the ac5tivities they have created to their students.

Acceptance Criteria:

- Easy to follow structure

- Intuitive implementation

- Clear documentation for future developers

Estimate: 15hrs

______________________________________________________________________________

Story ID: Story #5

Title: Module Update

As a developer, I want to implement a way for my users to modify anything even if it may seem it has been set in stone.

Acceptance Criteria:

- The instructor can modify activities after assignming them

- The instructor is able to update assigned modules

- The instructor will be able to delete activities from module

Estimate: 6hrs

______________________________________________________________________________

Story ID: Story #6

Title: Update current assignment creation

As a developer, I want to modify the current working system to better resemble the product owners' vision for the application

Acceptance Criteria:

- Modify activity preview

- Design a more intuitive form to assign activities

- Should have stages

Estimate: 10hrs

______________________________________________________________________________

Story ID: Story #7

Title: Interactive Video component storage and retrieval

As a developer, I plan to have the components for the interactive videos properly functioning in conjunction with the backend.

Acceptance Criteria:

- Retrieve video components for students

- Post video components by teachers

- Standard Database calls

Estimate: 15hrs