# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 6

Date: 04/03/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

Work on student page of the interactive video assignment

What is planned to be done until the next scrum meeting?

Continue on student page of the interactive video assignment

List hurdles and/or current issues:

N/A

Member 2

Name: Shanice Bandoo

What have you done since the last scrum meeting?

Partnered with David to compare Instructor and Student side of feature

What is planned to be done until the next scrum meeting?

Add the Interactive Video to react source code and then look into storing & retrieval of activity data

List hurdles and/or current issues:

Internship workshops, Artificial Intelligence project

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Work on styling demo for multiple choice section

What is planned to be done until the next scrum meeting?

- Begin implementing demo into working feature in my personal branch of prof's repo.

- Meeting with Alissa on Thursday to go over mc demo implementation updates.

List hurdles and/or current issues:

- Time management with other coursework and tasks.

- Software engineering project (which I am team lead) and AI course project are taking a lot of time out of my schedule.

Member 4

Name: Franklin Neves

What have you done since the last scrum meeting?

- I continued to work on the instructors side of the module creation feature as the professor requested. I have been able to design an intuitive screen.

What is planned to be done until the next scrum meeting?

- Continue implementing the screen I had designed for the modules.

List hurdles and/or current issues:

None

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Trying to figure out multiple-answer questions.

What is planned to be done until the next scrum meeting?

Continuing with my story.

List hurdles and/or current issues:

Currently fighting an infection and doctor’s visits.