# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 6

Date: 04/08/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

Work on interactive video with Shanice

What is planned to be done until the next scrum meeting?

Store and retrieve activity timestamp data from video page

List hurdles and/or current issues:

N/A

Member 2

Name: Shanice Bandoo

What have you done since the last scrum meeting?

Partnered with David to compare Instructor and Student side of feature

What is planned to be done until the next scrum meeting?

Add the Interactive Video to react source code and then look into storing & retrieval of activity data

List hurdles and/or current issues:

Internship workshops, Artificial Intelligence project

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Work on styling demo for multiple choice section

- Implementing demo into working feature in main repo

- Met with Alissa to go over mc demo implementation updates

What is planned to be done until the next scrum meeting?

- Revising mc demo to include the users ability to select multiple correct answer choices.

List hurdles and/or current issues:

- Some issues due to styling

- Time management with other coursework and tasks.

- Software engineering project (which I am team lead) and AI course project are taking a lot of time out of my schedule.

Member 4

Name: Franklin Neves

What have you done since the last scrum meeting?

- I continued to work on the instructors side of the module creation feature as the professor requested. I have been able to design an intuitive screen.

What is planned to be done until the next scrum meeting?

- Continue implementing the screen I had designed for the modules.

List hurdles and/or current issues:

None

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Currently working on MC preview styling.

What is planned to be done until the next scrum meeting?

Continue working on completing multiple-choice stories.

List hurdles and/or current issues:

Multiple final projects due this week.