# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 6

Date: 04/14/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

Began implementing the video creation

Worked to help the team member resolve DB problems

Finish implementing the video creation

What is planned to be done until the next scrum meeting?

Complete Poster

Complete styling the video creation

List hurdles and/or current issues:

N/A

Member 2

Name: Shanice Bandoo

What have you done since the last scrum meeting?

Partnered with David to complete the final stages of our feature

What is planned to be done until the next scrum meeting?

Testing Interactive Video feature to see if it works properly

List hurdles and/or current issues:

Internship workshops, Artificial Intelligence project

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Completed styling for multiple choice section

- Met with Alissa to go over mc demo implementation updates

- Completed multi-answer update to mc demo section

- Implementing demo into working feature in main repo

What is planned to be done until the next scrum meeting?

- Poster and video creation

List hurdles and/or current issues:

- Time management with other coursework and tasks.

- Software engineering project (which I am team lead) and AI course project are taking a lot of time out of my schedule.

Member 4

Name: Franklin Neves

What have you done since the last scrum meeting?

- I continued to work on the instructors side of the module creation feature as the professor requested. I have been able to design an intuitive screen.

What is planned to be done until the next scrum meeting?

- Continue implementing the screen I had designed for the modules.

List hurdles and/or current issues:

None

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Completed the multiple-choice section and committed my edits to the product owner’s repository.

What is planned to be done until the next scrum meeting?

Prepare for final deliverable.

List hurdles and/or current issues:

N/A