# Team Standup

Meeting Information

Project: DemoEd

Sprint #: 6

Date: 04/16/2024

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Discussion

Member 1

Name: David Giles

What have you done since the last scrum meeting?

Complete Poster

Complete styling the video creation

Finish implementing the video creation

What is planned to be done until the next scrum meeting?

Create slides and video content for final deliverable

List hurdles and/or current issues:

N/A

Member 2

Name: Shanice Bandoo

What have you done since the last scrum meeting?

Partnered with David to complete the final stages of our feature

What is planned to be done until the next scrum meeting?

Testing Interactive Video feature to see if it works properly

List hurdles and/or current issues:

Internship workshops, Artificial Intelligence project

Member 3

Name: Batiah Sinepha

What have you done since the last scrum meeting?

- Completed multi-answer update to mc demo section

- Implementing demo into working feature in main repo

- Poster completed for showcase

- Completed presentation slides

- Completed demo video

What is planned to be done until the next scrum meeting?

- Prepare completed presentation with other team members slides

- Prepare completed video with all team member's content

List hurdles and/or current issues:

- Time management with other coursework and tasks.

- Software engineering project (which I am team lead) and AI course project are taking a lot of time out of my schedule.

Member 4

Name: Franklin Neves

What have you done since the last scrum meeting?

- I continued to work on the instructors side of the module creation feature as the professor requested. I have been able to design an intuitive screen.

What is planned to be done until the next scrum meeting?

- Continue implementing the screen I had designed for the modules.

List hurdles and/or current issues:

None

Member 5

Name: Alisa Chavez

What have you done since the last scrum meeting?

Final group tests to the multiple choice and eventual push to main branch. Completed multiple choice section.

What is planned to be done until the next scrum meeting?

Continue working on required presentation.

List hurdles and/or current issues:

N/A