Sprint Backlog

Meeting Information

Project: DemoEd

Sprint #: 6

Date: 4/8/24

Attendees: Alisa Chavez, Franklin Neves Filho, Batiah Sinepha, Shanice Bandoo, David Giles

Start time: 5:00PM

End time: 7:30PM

Product Owner: Dr. Sat Gavassa

Team Leader: Alisa Chavez

Stories Pulled

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | Multiple Choice Implementation (React) | Near Completion | Batiah Sineph, Alisa Chavez | 10 hrs |
| 2 | Multiple Choice Answer Fixes | Near Completion | Batiah Sinepha | 15 hrs |
| 3 | MC Comments and Explanations (React) | In Progress | Alisa Chavez Batiah Sinepha | 5 hrs |
| 4 | MC Session Saving (Potential) | Not Started | Alisa Chavez | 15 hrs |
| 5 | MC Styling | In Progress | Alisa Chavez | 5 hours |
| 6 | Creating Module | Started | Franklin Neves | 10 hrs |
| 7 | Assign Modules | Not Started | Franklin Neves | 15 hrs |

After some discussion, we have decided to adjust the following user stories (if any):

Story ID:  MC Styling

Task: Discuss with product owner on current implementation for approval of current multiple-choice styling.

Story ID:

Task:

The following user stories will be completed at the end of this sprint. The updated list with assigned teammates is as follows:

| Story ID | Story Title | Status | Assigned To | Estimate |
| --- | --- | --- | --- | --- |
| 1 | Multiple Choice Implementation (React) | Near Completion | Batiah Sineph, Alisa Chavez | 10 hrs |
| 2 | Multiple Choice Answer Fixes | Near Completion | Batiah Sinepha | 15 hrs |
| 3 | MC Comments and Explanations (React) | In Progress | Alisa Chavez Batiah Sinepha | 5 hrs |
| 4 | MC Session Saving (Potential) | Not Started | Alisa Chavez | 15 hrs |
| 5 | MC Styling | In Progress | Alisa Chavez | 5 hours |