Daily Scrum Meeting Minutes:

Attendees: Muhammad Taha, Sahil Sethi, Carlos lopez, Alexis Loriga, Jordan Fernandez

Start time: 12:45 PM

End time: 1:00 PM

Carlos Y. Lopez

●         	How many hours did I work since the last meeting?

○         	3

●         	What was done since the last scrum meeting?

○        	Looked into potential generative AI that can assist in the creation of assets

●         	What is planned to be done until the next scrum meeting?

○         	Continue on current task until the server admins contact us about the server

●         	What are the hurdles?

○         	Getting used to the project itself, what has been done, and setting goals

Muhammad Taha:

●         	How many hours did I work since the last meeting?

○         	3

●         	What was done since the last scrum meeting?

○         	tried to set ollama on the unix server. review previous code.

●         	What is planned to be done until the next scrum meeting?

○         	Download Ollama on the Quartz server. So we can implement a new LLM for our project.

●         	What are the hurdles?

○         	i tried to download ollama on the unix server but i was getting an error.

Jordan Fernandez:

●         	How many hours did I work since the last meeting?

○ 3

●         	What was done since the last scrum meeting?

○ Did more research on how to setup APIs for Ollama and Mistral

●         	What is planned to be done until the next scrum meeting?

○ Need to SSH into servers

●         	What are the hurdles?

○ None

Alexis Loriga:

●         	How many hours did I work since the last meeting?

○         	3

●         	What was done since the last scrum meeting?

○         	Tried to login into quartz

●         	What is planned to be done until the next scrum meeting?

○         	Figure out how to use LLM

●         	What are the hurdles?

○         	Not yet

Sahil Sethi:

● 	How many hours did I work since the last meeting?

○ 	3

● 	What was done since the last scrum meeting?

○ 	Connected to the quartz server and tried to set up Ollama. Tried to test Mixtral.

● 	What is planned to be done until the next scrum meeting?

○ 	Get used to the project and test Mixtral LLM.

● 	What are the hurdles?

○ 	Not able to set up Ollama on quartz because of an error.