Daily Scrum Meeting Minutes:

Attendees: Muhammad Taha, Sahil Sethi, Carlos lopez, Alexis Loriga, Jordan Fernandez

Start time: 12:45 PM

End time: 1:00 PM

Carlos Y. Lopez

●         	How many hours did I work since the last meeting?

○         	3

●         	What was done since the last scrum meeting?

○        	Re-attempt the Ollama installation on the quartz server

●         	What is planned to be done until the next scrum meeting?

○         	Prepare for the next weeks spring by showing off progress made this week

●         	What are the hurdles?

○         	Getting used to the project itself, what has been done, and setting goals

Muhammad Taha:

●         	How many hours did I work since the last meeting?

○         	3

●         	What was done since the last scrum meeting?

○         	tried to set ollama on the unix server. review previous code.

●         	What is planned to be done until the next scrum meeting?

○         	Download Ollama on the Quartz server. So i can implement a new LLM for our project.

●         	What are the hurdles?

○         	i tried to download ollama on the quartz server but it was giving me an error.

Jordan Fernandez:

●         	How many hours did I work since the last meeting?

○ 3

●         	What was done since the last scrum meeting?

○ More research on Ollama and Mistral

●         	What is planned to be done until the next scrum meeting?

○ Need to SSH into servers

●         	What are the hurdles?

○ None

Alexis Loriga:

●         	How many hours did I work since the last meeting?

○         	3

●         	What was done since the last scrum meeting?

○         	Meet with product owner discussing llm setup and work division

●         	What is planned to be done until the next scrum meeting?

○         	Run mistral on Ollama and work on learning Unity for the project

●         	What are the hurdles?

○         	None

Sahil Sethi:

● 	How many hours did I work since the last meeting?

○ 	3

● 	What was done since the last scrum meeting?

○ 	Test Mixtral LLM.

●         	What is planned to be done until the next scrum meeting?

○         	Set up Ollama on the quartz server.

●         	What are the hurdles?

○         	None.