Daily Scrum Meeting Minutes:

Attendees: Muhammad Taha, Sahil Sethi, Carlos lopez, Alexis Loriga, Jordan Fernandez

Start time: 12:45 PM

End time: 1:00 PM

Carlos Y. Lopez

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○    	  	Set up the unity project, reviewed the previous code

●     	 	What is planned to be done until the next scrum meeting?

○     	 	Organize the structure of labor for this sprint

●     	 	What are the hurdles?

○     	 	Getting used to the project itself, what has been done, and setting goals

Muhammad Taha:

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○     	 	reviewed previous code.Study up on ollama and various LLM.

●     	 	What is planned to be done until the next scrum meeting?

○     	 	Download Ollama on the Quartz server. So i can implement a new LLM for our project.

●     	 	What are the hurdles?

○     	 	i tried to download ollama on the unix server but i was getting an error.

Jordan Fernandez:

●     	 	How many hours did I work since the last meeting?

○ 3

●     	 	What was done since the last scrum meeting?

○ Worked and overlooked Unity project

●     	 	What is planned to be done until the next scrum meeting?

○ More Unity

●     	 	What are the hurdles?

○ None

Alexis Loriga:

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○     	 	Meet with product owner discussing llm setup and work division

●     	 	What is planned to be done until the next scrum meeting?

○     	 	Run mistral on Ollama and work on learning Unity for the project

●     	 	What are the hurdles?

○     	 	None

Sahil Sethi:

●         	How many hours did I work since the last meeting?

○         	3

●         	What was done since the last scrum meeting?

○         	Had the Backlog Grooming meeting with the product owner and discussed and re-prioritized goals.

●         	What is planned to be done until the next scrum meeting?

○         	Get Ollama running on the quartz server.

●         	What are the hurdles?

○         	Not able to set up Ollama on quartz because of an errors.