Daily Scrum Meeting Minutes:

Attendees: Muhammad Taha, Sahil Sethi, Carlos lopez, Alexis Loriga, Jordan Fernandez

Start time: 12:50 PM

End time: 1:05 PM

Carlos Y. Lopez

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○    	  	Continue on research on possible integrations for the generative AI or procedural generation of assets

●     	 	What is planned to be done until the next scrum meeting?

○     	 	Look into issues with integration

●     	 	What are the hurdles?

○     	 	Getting used to the project itself, what has been done, and setting goals

Muhammad Taha:

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○     	 install mixtral for project.

●     	 	What is planned to be done until the next scrum meeting?

○     	 set up litellm until next meeting.

●     	 	What are the hurdles?

○     	 installing mixtral was little bit challenging.

Jordan Fernandez:

●     	 	How many hours did I work since the last meeting?

○ 3

●     	 	What was done since the last scrum meeting?

○ Researched Unity Asset generation

●     	 	What is planned to be done until the next scrum meeting?

○ More Unity research

●     	 	What are the hurdles?

○ None

Alexis Loriga:

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○     	 	Start to research unity and project code.

●     	 	What is planned to be done until the next scrum meeting?

○     	 	Continue to learn more unity and possibly setup vr in icave

●     	 	What are the hurdles?

○     	 	None

Sahil Sethi:

●         	How many hours did I work since the last meeting?

○         	3

●         	What was done since the last scrum meeting?

○         	Installed LiteLLM and Mixtral on the quartz server.

●         	What is planned to be done until the next scrum meeting?

○         	Test LiteLLM and setup the VR headset.

●     	 	What are the hurdles?

○     	 	None