Daily Scrum Meeting Minutes:

Attendees: Muhammad Taha, Sahil Sethi, Carlos lopez, Alexis Loriga, Jordan Fernandez

Start time: 2:00 PM

End time: 2:15 PM

Carlos Y. Lopez

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○    	  	Work in unity with potential ways to generate assets

●     	 	What is planned to be done until the next scrum meeting?

○     	 	Continue to integrate some rudimentary system for assets

●     	 	What are the hurdles?

○     	 	Getting used to the project itself, what has been done, and setting goals

Muhammad Taha:

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○     	 LiteLLM and Mixtral have been installed on the Quartz server.

●     	 	What is planned to be done until the next scrum meeting?

○     	set up the VR headset and implement Mixtral.

●     	 	What are the hurdles?

○     	 No hurdles.

Jordan Fernandez:

●     	 	How many hours did I work since the last meeting?

○ 3

●     	 	What was done since the last scrum meeting?

○ Researched Unity Asset procedural asset generation

●     	 	What is planned to be done until the next scrum meeting?

○ Prepare for meeting with project manager

●     	 	What are the hurdles?

○ No information on AI generated asset creation for Unity

Alexis Loriga:

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○     	 	Learned to be familiar with unity interface.

●     	 	What is planned to be done until the next scrum meeting?

○     	 	Prepare for meeting to show work done. Continue to familiarize myself with the project code. Try to setup software on my index vr if possible. To able to test from home.

●     	 	What are the hurdles?

○     	 	None

Sahil Sethi:

●         	How many hours did I work since the last meeting?

○         	3

●         	What was done since the last scrum meeting?

○         	Setup the VR headset with Unity.

●     	 	What is planned to be done until the next scrum meeting?

○     	 	Test the project and meet with the product owner.

●     	 	What are the hurdles?

○     	 	None