Daily Scrum Meeting Minutes:

Attendees: Muhammad Taha, Sahil Sethi, Carlos lopez, Alexis Loriga, Jordan Fernandez

Start time: 2:00 PM

End time: 2:15 PM

Carlos Y. Lopez

● 	       	                	How many hours did I work since the last meeting?

○ 	       	                	3

● 	       	                	What was done since the last scrum meeting?

○	        	                	continue looking into 3d printer file format into loading objects through script

● 	       	                	What is planned to be done until the next scrum meeting?

○ 	       	                	Attempt building obj from script

● 	       	                	What are the hurdles?

○ 	       	                	Implementation of many systems in unity

Muhammad Taha:

● 	       	                	How many hours did I work since the last meeting?

○ 	       	                	3

● 	       	                	What was done since the last scrum meeting?

○ 	       Set up mixtral api with the project. Mixtral is run with the project.

● 	       	                	What is planned to be done until the next scrum meeting?

○ 	       	getting exceptions error while running the project. So try to fix that exception.

● 	       	                	What are the hurdles?

○       	   No issue so far.

Jordan Fernandez:

● 	       	                	How many hours did I work since the last meeting?

○ 3

● 	       	                	What was done since the last scrum meeting?

○ Continued testing in Langscape.

● 	       	                	What is planned to be done until the next scrum meeting?

○ Integrate with LLM

● 	       	                	What are the hurdles?

○ Learning the package

Alexis Loriga:

● 	       	                	How many hours did I work since the last meeting?

○ 	       	                	3

● 	       	                	What was done since the last scrum meeting?

○ 	       	                	Planned on how to integrate prompting for mixtral

● 	       	                	What is planned to be done until the next scrum meeting?

○ 	       	Work and finish prompting mixtral code before Monday

● 	       	                	What are the hurdles?

○ 	       	                	None

Sahil Sethi:

●     	   	How many hours did I work since the last meeting?

○     	   	3

●     	   	What was done since the last scrum meeting?

○     	   	Chat is working properly and uses Mistral.

● 	       	                	What is planned to be done until the next scrum meeting?

○ 	       Plan how to start with prompting.

● 	       	                	What are the hurdles?

○ 	       	 None.