Daily Scrum Meeting Minutes:

Attendees: Muhammad Taha, Sahil Sethi, Carlos lopez, Alexis Loriga, Jordan Fernandez

Start time: 2:00 PM

End time: 2:15 PM

Carlos Y. Lopez

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○    	  	continue working with simple shapes to achieve user controlled assets

●     	 	What is planned to be done until the next scrum meeting?

○     	 	Work on loading the objects into the actual headset

●     	 	What are the hurdles?

○     	 	Implementation of many systems in unity

Muhammad Taha:

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○     	I tried to run Mixtral with the project but I am getting an error so I did research online on how I can run a project with local llm and I found some solutions online.

●     	 	What is planned to be done until the next scrum meeting?

○     	run a project with the new Mixtral API.

●     	 	What are the hurdles?

○              No hurdles so far.

Jordan Fernandez:

●     	 	How many hours did I work since the last meeting?

○ 3

●     	 	What was done since the last scrum meeting?

○ Built custom grid generation script to procedurally generate buildings and environments around it.

●     	 	What is planned to be done until the next scrum meeting?

○ Implement into Langscape after more testing

●     	 	What are the hurdles?

○ Learning the package

Alexis Loriga:

●     	 	How many hours did I work since the last meeting?

○     	 	3

●     	 	What was done since the last scrum meeting?

○     	 	Research about how to use Ollama

●     	 	What is planned to be done until the next scrum meeting?

○     	 	Figure out how to make prompt code from Ollama

●     	 	What are the hurdles?

○     	 	None

Sahil Sethi:

●         	How many hours did I work since the last meeting?

○         	3

●         	What was done since the last scrum meeting?

○         	Ran test scripts to get a response from the server and get the chat working. Got the openai library for c# working.

●     	 	What is planned to be done until the next scrum meeting?

○     	Implementation of the c# script into the project so it's integrated with Ollama.

●     	 	What are the hurdles?

○     	 Errors while compiling the code. We have to fix the issues and connect to the server.