Daily Scrum Meeting Minutes

Attendees: Muhammad Taha, Sahil Sethi, Carlos lopez, Alexis Loriga, Jordan Fernandez

Start time: 1:00 PM

End time: 1:15 PM

Carlos Y. Lopez

● 	       	                	How many hours did I work since the last meeting?

○ 	       	                	3

● 	       	                	What was done since the last scrum meeting?

○	        	                	Continue looking into a way to convert stl files into 3 points into getting a mesh in the project

● 	       	                	What is planned to be done until the next scrum meeting?

○ 	       	                	Look for a mass collection of possible 3d files

● 	       	                	What are the hurdles?

○ 	       	                	Implementation of many systems in unity

Muhammad Taha:

● 	       	                	How many hours did I work since the last meeting?

○ 	       	                	3

● 	       	                	What was done since the last scrum meeting?

○  			 worked on prompting.

● 	       	                	What is planned to be done until the next scrum meeting?

○ 	       		 keep orking on prompting.

● 	      		What are the hurdles?

○       	   		No issue.

Jordan Fernandez:

● 	       	                	How many hours did I work since the last meeting?

○ 3

● 	       	                	What was done since the last scrum meeting?

○ Working on grid detection in Langscape

● 	       	                	What is planned to be done until the next scrum meeting?

○ Integrate with LLM

● 	       	                	What are the hurdles?

○ Learning the package

Alexis Loriga:

● 	       	                	How many hours did I work since the last meeting?

○ 	       	                	3

● 	       	                	What was done since the last scrum meeting?

○ 	       	                	Worked on prompting

● 	       	                	What is planned to be done until the next scrum meeting?

○ 	       	Continue to work on Mistral prompting

● 	       	                	What are the hurdles?

○ 	       	                	None

Sahil Sethi:

●     	   	How many hours did I work since the last meeting?

○     	   	3

●     	   	What was done since the last scrum meeting?

○     	   	Worked on prompting and enhancement of our chat bot.

● 	       	                	What is planned to be done until the next scrum meeting?

○ 	      Continue working on prompting.

● 	       	                	What are the hurdles?

○ 	       	 None.