Florida International University

Knight Foundation School of Computing and Information Sciences

Capstone II

Final Deliverable

LANGSCAPE

SPRING 2024

Team Members: Muhammad Taha, Sahil Sethi, Carlos lopez, Alexis Loriga, Jordan Fernandez

Product Owner(s): Steven Luis

Instructor: Masoud Sadjadi

The MIT License (MIT)

Copyright (c) 2016 Florida International University

Permission is hereby granted, free of charge, to any person obtaining a copy of this software and associated documentation files (the "Software"), to deal in the Software without restriction, including without limitation the rights to use, copy, modify, merge, publish, distribute, sublicense, and/or sell copies of the Software, and to permit persons to whom the Software is furnished to do so, subject to the following conditions:

The above copyright notice and this permission notice shall be included in all copies or substantial portions of the Software.

THE SOFTWARE IS PROVIDED "AS IS", WITHOUT WARRANTY OF ANY KIND, EXPRESS OR IMPLIED, INCLUDING BUT NOT LIMITED TO THE WARRANTIES OF MERCHANTABILITY, FITNESS FOR A PARTICULAR PURPOSE AND NONINFRINGEMENT. IN NO EVENT SHALL THE AUTHORS OR COPYRIGHT HOLDERS BE LIABLE FOR ANY CLAIM, DAMAGES OR OTHER LIABILITY, WHETHER IN AN ACTION OF CONTRACT, TORT OR OTHERWISE, ARISING FROM, OUT OF OR IN CONNECTION WITH THE SOFTWARE OR THE USE OR OTHER DEALINGS IN THE SOFTWARE.

Abstract

This document presents the information necessary to gain a good understanding of the current state of the LANGSCAPE 3.0 project.

To provide a specific, informative, and technical understanding of the project, the following information is included: the list of user stories, the project/sprint plan, the design of the system, how project validation was carried out, and several supporting systematic diagrams. For those who wish to only obtain an overview of the project, there is also a series of videos provided in the project’s “Videos” directory.

After reading this document, one should have a clear understanding of what was achieved during the previous semester, as well as how to develop the application further.

Table of Contents

Introduction	5

Current System (Second Iteration)	5

User Stories	6

Implemented User Stories	6

Pending User Stories	7

Project Plan	7

Hardware and Software Resources	7

Sprint Plans	8

System Design	14

Architectural Patterns	14

System and Subsystem Decomposition	14

Deployment Diagram	15

Design Patterns	16

System Validation	16

Glossary	16

Appendix	17

Appendix A - UML Diagrams	17

Appendix B - User Interface Design	22

Appendix C - Sprint Review Reports	23

Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents	28

References	36

# Introduction

LANGSCAPE 3.0: Language-Driven Architectural VR Scape is an innovative capstone project that aims to develop an immersive and interactive virtual reality (VR) experience, allowing users to control their environment using natural language exclusively. By creating an intuitive and seamless interface between the user and the VR environment, LANGSCAPE enables efficient communication with an AI assistant for designing and manipulating a 3D space. The project's primary goal is to enhance user engagement by bridging the gap between the digital and physical realms by exploring recent advances in Large Language Models (LLM), ultimately providing an innovative and accessible platform for users to explore and create architectural structures.

LANGSCAPE's VR environment allows users to interact with an AI assistant to place and manipulate 3D blocks, creating various architectural structures such as walls, roofs, windows, and other common elements. The users are also allowed to change the sky and setting surrounding the manipulation space, while also being allowed to spawn dynamic objects that they can grab and move. The AI assistant can understand and execute user requests by leveraging natural language processing and speech-to-text conversion, ensuring smooth and efficient communication, along with answers to questions and suggestions. The project will explore the range of virtual environment features and the commands the AI assistant should support to provide an effective and seamless user experience.

To achieve this vision, LANGSCAPE employs cutting-edge technologies such as the Unity graphics engine to create the VR environment and render 3D assets. Whisper AI will be used for speech-to-text conversion, allowing users to communicate with the AI assistant using voice commands. Two large language models (LLM) are used via the ChatGPT API that is integrated to process and interpret natural language input from the user, enabling seamless communication with the AI assistant.

## Current System (Third Iteration)

LANGSCAPE 2.0 saw its third semester of development completed in the Spring of 2024. The following is a list of the features and systems implemented in the second iteration:

- Assistant capabilities for the 1st and 2nd LLM: Implemented the ability to respond to users in a casual manner, separating the commands and the speech of the LLMs. This involves clarification, suggestions, and giving help.

- Improved 1st LLM prompt: Implemented a more robust prompt for the first LLM, which includes more complex examples, new instructions and context, assistant capabilities, and overall improvements to account for possible shortfalls the AI may experience.

- Change of sky: Added ability to change the skybox and related lighting settings with a set of presets.

- Change of ground: Added ability to change the ground states with a set of presets that change the environment theme surrounding the square play space.

- Creation of objects: Implemented the creation of objects from prefab assets that respond to gravity.

- Tracking of created objects: Implemented tracking system for created objects that allows for specified utility commands.

- Deletion, undoing, redoing, and querying of created objects: Integrated utility commands using the object tracking system.

- Undoing of sky and ground states: Integrated the ability to undo ground states by having the LLM remember the changed states by itself and allowing it to correct itself.

- Complex Commands: Implementation of multi-line commands with different parameters and systems being used. (for example: “change the sky, ground, create x object, delete y object” all at the same time)

- Spawned object manipulation: Implemented the ability to manipulate the created objects by hand, allowing the user to hold them and move them as they see fit.

- Migration of AI to locally hosted: Migrated the current existing LLM assistant to a locally hosted model on FIU servers

- Spawning of Assets: Allow the user to spawn assets to interact with in their virtual environment.

Purpose of New System

The purpose of this new system was to add to the capabilities of the LLM and overall format the space to better serve the work of the original LLM system that creates structures in the center space. The additions all serve that center, whether it is to change the lighting or the setting, to ask questions or receive suggestions, it all points towards that original space, where the AI is allowed to run free and show its approaches to differing commands.

# User Stories

The following section provides the detailed user stories that were implemented in this iteration of the LANGSCAPE project. These user stories served as the basis for the implementation of the project’s features. This section also shows the user stories that are to be considered for future development. Note: because there were 3 of us working together, sometimes the detail of our user stories were less than good, as a lot of our work was communicated verbally and less in writing.

# Project Plan

This section describes the planning that went into the realization of this project. This project incorporated the agile development techniques and as such required the sprints to be planned. These sprint plannings are detailed in the section. This section also describes the components, both software and hardware, chosen for this project.

## Hardware and Software Resources

The following is a list of all hardware and software resources that were used in this project:

- Oculus Quest 2: The virtual reality (VR) headset chosen to build and run the application to. The headset features wireless VR, as well as passthrough, making it suitable for a project such as LANGSCAPE. The user is able to experience and manipulate the 3D Unity environment through the VR headset.

- Unity (v. 2021.3.25): Unity was used to develop the entirety of the project. Utilizing its robust 3D graphics engine, support for VR, and ease of use, Unity offers an approachable development environment. Nearly the entire system architecture is housed within Unity Engine.

- Visual Studio: The chosen IDE. Unity’s default IDE is Visual Studio, so it was a natural choice for C# development.

- OpenAI:

  - Whisper: An open-source neural-net used for speech-to-text conversion. Whisper understands human speech with an incredibly high accuracy.

- Mixtral AI

  - A locally hosted LLM hosted on a quartz server to reduce the need for API calls to OpenAI’s chatgpt. Severs the same functionality that the previous Chatgpt LLM served.

- Wit.ai: Another natural language interface. LANGSCAPE utilizes Wit’s text-to-speech package is used to support the speech of the AI to the user, and the error-handling system. Whenever either the user issues an invalid/unrecognized command or the LLM does not understand the user’s input, an appropriate error code is audibly read to the speaker. Sometimes the LLM itself says the error as part of its assistant work (such as clarifying user commands). The error codes themself are stored inside C# scripts but are passed to Wit to be read.

- Unity Muse Beta: A new innovative Chat AI made by Unity to help users in understanding to use unity, and even help in code. We used it for general help in learning Unity systems.

- Git/GitHub: Used for source control. Allowed for collaborative remote development.

## Sprint Plans

Sprint 1 Planning Meeting

| Date: | 01/15/2024 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez | PO: Steven Luis |
| Start Time: 012:30pm |  |  |  |  | End Time: 1:04 pm |  |

Estimated time: *After discussion, the velocity of the team for the following spring was estimated to be 5 Hours a week, 10 hours a sprint.

User Story:

- User Story: Familiarize ourselves with the existing system

- User Story: Research different LLMs possible

- User Story: Look into hosting any other LLMs on a local server

Sprint 2 Planning Meeting

| Date: | 01/29/2024 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez | PO: Steven Luis |
| Start Time: 12:30pm |  |  |  |  | End Time: 1:06 pm |  |

Estimated time: *After discussion, the velocity of the team for the following spring was estimated to be 10 hours.

User Story:

- User Story: Connect to the Quartz server and host Ollama.

- User Story: Test Mistral and Mixtral and choose the best one to implement.

- User Story: Look into creating and generating assets.

Sprint 3 Planning Meeting

| Date: | 02/12/2024 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez | PO: Steven Luis |
| Start Time: 12:32pm |  |  |  |  | End Time: 01:00pm |  |

Estimated time: *After discussion, the velocity of the team for the following sprint was estimated to be 16 hours.

User Story:

- User Story: Continue exploring 3-d assets generation

- User Story: Fully replace open-AI api with new locally hosted LLM

- User Story: Review existing code and fix optimization issues

- User Story: Rethink the way that the current “Ai assistant functions”, improve its functionality.

- Look into the logic for transcription and sending the prompt to the LLM.

Sprint 4 Planning Meeting

| Date: | 03/04/2024 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez | PO: Steven Luis |
| Start Time: 12:30pm |  |  |  |  | End Time: 01:04 pm |  |

Estimated time: *After discussion, the velocity of the team for the following sprint was estimated to be 16 hours.

User Story:

- User Story: Continue exploring 3-d assets generation

- User Story: Fully replace open-AI api with new locally hosted LLM

- User Story: Review existing code and fix optimization issues

- User Story: Rethink the way that the current “Ai assistant functions”, improve its functionality

- User Story: Explore the promotion of the LLM

Sprint 5 Planning Meeting

| Date: | 03/18/2024 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez | PO: Steven Luis |
| Start Time: 12:30pm |  |  |  |  | End Time: 01:05 pm |  |

Estimated time: *After discussion, the velocity of the team for the following sprint was estimated to be 15hrs

User Story:

- User Story: Continue exploring 3-d assets generation

- User Story: Fully replace open-AI api with new locally hosted LLM

- User Story: Review existing code and fix optimization issues

- User Story: Rethink the way that the current “Ai assistant functions”, improve its functionality

- User Story: Explore the promotion of the LLM

Sprint 6 Planning Meeting

| Date: | 04/01/2024 |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez | PO: Steven Luis |
| Start Time: 12:30 pm |  |  |  |  | End Time: 01:01 pm |  |

Estimated time:

*After discussion, the velocity of the team for the following sprint was estimated to be 17 Hours.

User Story:

- User Story: Fully replace open-AI api with new locally hosted LLM

- User Story: Review existing code and fix optimization issues

- User Story: Rethink the way that the current “Ai assistant functions”, improve its functionality

- User Story: Explore prompting of the LLM

- User Story: Add the furniture items to the user controls

# System Design

This section contains information on the design decisions that went into this project. The architecture patterns are outlined and explained. The entire system is shown in a package diagram and the subsystems are explained. Finally, the design patterns used in the project are discussed.

## Architectural Patterns

We continued to work on using Unity as the front-end as the past team did; the game engine made the process of testing and visualizing the effects and power of the LLM swift and simple. We used Whisper for transcribing audio and speech to text (STT). We also used Wit for text to speech (TTS) as it is from the same company that owns Oculus and would make response times faster.

The program uses a local LLM system that works separately on different types of commands. The LLM model used was Mistral.

## System and Subsystem Decomposition

The front-end of the first LLM system consists of a static mesh that represents the environment around the actual world, a space where the player can walk around to view their creation without getting in the way. A single mesh is then generated to represent the world, whose size could be customized as needed. It was made to reduce the number of gameobjects in the scene as it would otherwise be one per object, which would consist of one monobehaviour script, one transform, one mesh filter, one mesh renderer, and any other scripts we might use. It also reduces the number of updates and draw calls, as our dynamic mesh consists of a single array of bytes to indicate the blocks at each position who get regenerated once after a full set of commands get executed. This is because regenerating the vertices, indices, and UVs can be intensive, but with this method we get to hide blocks that are surrounded by other blocks and hide faces that would otherwise not be hidden, reducing the amount of memory and number of draw calls needed.

The front-end of the second LLM system contains a set of Unity game-objects and presets that represent the world’s settings and objects. A number of preset settings for the lighting, skybox, and position of lighting in the world are set for the changing of the sky to different settings, such as day, night, or dusk. The ground states are also presets that change the landscape surrounding the main play area (the square in the center). Grabbable, physics objects are instanced and are based on asset presets on a list.

The backend for both the first and second LLM systems consists of 4 stages: transcription, interpretation, validation, and execution. The first stage, transcription, consists of storing an audio file of the user’s voice instructions, passing it into Whisper and converting it into a string which can then be appended to the context of GPT. Once the transcription finishes, if successful, GPT gets called and a request gets issued, where the response contains a set of instructions using the command format we are interpreting. Once GPT returns, if successful, the response gets added to the context and is then sent over for validation. In validation, the complex commands get separated into individual command instructions using the new line character but before being separated into individual arguments using the space character. Once done with that, the first argument of each command is identified to match a correct command, which dictates how the parameters are parsed.

For the First LLM system, once all the parameters are turned into integers and or any other type, they get converted into their respective command data type and queued for execution into two arrays: utility and world. If all the commands are validated successfully and they all lie within their respective parameters, the first step of the execution process begins. This step includes the execution of all the utility commands: teleport, undo, redo, and query, which are excluded from world history as they perform their own tasks. The second step of this includes all the world modifying commands, once they all execute then the world itself is then regenerated, all vertices, indices and UVs are assigned.

For the Second LLM system, all parameters are converted to their command type according to a parsing command, where they take the first character of a command (such as “d”) and then determine how many integers come after. After that, the number of chunks of the string are logged and the command determines where to start parsing for the next command again using a detection of a new line. The parsed commands are executed according to a background manager, if the command is executed according to an instantiated object, it is managed by an object tracker that puts objects into a linked list, where the number of objects, their type, and order is tracked to allow for utility commands such as delete, undo, and spawn, along with how many times it has been called. For tracking of the non-objects, the 2nd LLM itself is able to track the states given, allowing it to undo and redo commands given, without need of an outside tracker. All the commands and scripts pertaining to the 2nd LLM system have a manager called BackgroundManager that takes the commands and applies the needed script with the needed preset/setting.

There is an extra prototype created using a 3rd LLM that creates point clouds when given commands for simple shapes. These point clouds are then used for the faces and vertex that represent a point in space in Unity. This can create shapes the block-created space couldn’t, such as triangles.

## Deployment Diagram

## Design Patterns

The commands given by the 2nd LLM are taken by their integers, which are translated by the Parser, and then the BackgroundManager, and then their respective script, so that a given command, translates directly into a given state. For example, if one wants to change the sky to night, the 2nd LLM calls to change the sky to “2”, a number that gets parsed, along with the command to change, to the manager that takes that integer “2”, and passes it to the script controlling the skybox and lighting. This script knows that “2” refers to the night preset and sets that preset, which is reflected upon the world. The same applies for the ground states, and the spawnable objects.

# System Validation

For quality assurance and system validation, we used a few different methods made by the first team, all of which sped up the process. Firstly, we used their own multi-line menu within the Unity inspector, allowing us to directly test commands without needing to speak to the LLM. This massively sped up iteration testing; to try out new commands, all that was needed was to type the correct syntax into the menu’s text box and click the “Run Command” button during runtime. Secondly, we utilized OpenAI’s “Playground” website. This website allows developers to test prompts and get familiar with different LLM APIs. Once again, this allowed us to skip the need of speaking to the AI.

# Glossary

- AI (noun) - artificial intelligence; a computer application that attempts to mimic the problem-solving and decision-making capabilities of the human mind.

- Complex commands - refers to “compound” commands; a command that two or more subcommands (e.g., “Place a red wall with a window in the center”)

- GPT - Generative Pre-Trained Transformer; the Large Language Model the application uses to convert user input to a properly-syntaxed command; has several different versions, LANGSCAPE 2.0 uses 3.5 and 4.0.

- LLM - Large Language Model; a type of artificial intelligence algorithm that uses deep learning techniques and massively large data set to understand, summarize, and generate predict new content.

- Oculus Quest 2 - a fully wireless virtual reality headset; as of Fall 2023, this is the headset LANGSCAPE is optimized for.

- OpenAI - an AI research and deployment company; the creators of Whisper neural net and GPT LLM

- OVR - Oculus Virtual Reality

- Token - The basic units of text that an LLM uses to process and generate language. Tokens can be words, sub words, segments of code, characters, numbers, etc.

- Whisper - an automatic speech recognition (ASR) system that approaches human level robustness and accuracy on English speech recognition; LANGSCAPE utilizes Whisper for speech-to-text functionality.

# Appendix

## Appendix A - UML Diagrams

- Use Case Diagrams

First LLM system (created by 1st team)

Background System

- Sequence Diagram

- Class Diagram

## Appendix B - User Interface Design

## Appendix C - User Interface Design

## Appendix D - Sprint Review Reports

- Sprint 1 Review Meeting

| Date: | 01/26/2024 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez |
| Start Time: 1:05pm |  |  |  |  |  |

*After a show and tell presentation, the implementation of the following user stories was accepted by the product owners:

Implemented User Story:

User Story 1: “Familzation with ourselves with the existing code and research candidates for another LLM to replace open AI”

*The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Rejected User Story:

- No stories rejected

Sprint 2 Review Meeting

| Date: | 02/11/2024 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez |
| Start Time: 1:05pm |  |  |  |  |  |

Implemented User Story:

- As a developer, Set up a functioning Quartz server to host the LLM

- As a developer, Research ways to generate 3d assets to spawn at run time

*After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

Rejected User Story:

3. As a developer, migrate whisper to an open-source LLM

*The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Sprint 3 Review Meeting

| Date: | 02/25/2024 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez |
| Start Time: 1:05pm |  |  |  |  |  |

Implemented User Story:

- As a developer, Troubleshoot the integration issues with mistral with unity

- As a developer, Try to pull from a library of 3d assets from the web assets that aren’t loaded in anywhere on the project

*After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

Rejected User Story: None

Sprint 4 Review Meeting

| Date: | 03/17/2024 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez |
| Start Time: 2:30 |  |  |  |  |  |

Implemented User Story:

- Finish the integration of Mixtral and begin adjusting the prompting

- Write an STL file reader to convert STL files into usable unity meshes

- Begin creating a secondary grid to load in procedurally generated building to create a more dynamic build environment

*After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

Rejected User Story:

- User Story 3 :

  - Begin working on  text to 3D models

*The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Sprint 5 Review Meeting

| Date: | 03/31/2024 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez |
| Start Time: 12:45pm |  |  |  |  |  |

Implemented User Story:

- Merging branches of project to have one updated branch with all recent changes

- Give the user a UI to spawn in objects that can be grabbed and interacted with

- Implement the a way for the non-LLM buildings to be constructed

- Fine tune the prompting

*After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

Rejected User Story:

- Optimize the speed of the project

*The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

Sprint 6 Review Meeting

| Date: | 04/14/2024 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Project: Langscape 3.0: Language-driven Architectural VR Scape |  |  |  |  |  |
| Attendees: | Muhammad Taha | Sahil Sethi | Carlos Lopez | Alexis Loriga | Jordan Fernandez |
| Start Time: 1:30pm |  |  |  |  |  |

Implemented User Story:

- Finish implementation of the user UI to spawn objects

- Fine tune the Mistral AI in order to respond to all the commands

- Added a way to generate the procedural buildings without taking up all the space on the board

- Fixed issues implementation of all systems

- Pushed all left over request onto the main branch

*After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

Rejected User Story:

*The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

## Appendix D - User Manuals, Installation/Maintenance Document, Shortcomings/Wishlist Document and other documents

Installation

Unity Setup

1. Install [Unity Hub](https://unity3d.com/get-unity/download).

2. Open the Unity Hub application and go to the Installs menu on the left hand side.

3. Install the 2021.3.25f1 Editor with no packages.

4. Install [Visual Studio Community 2022](https://visualstudio.microsoft.com/vs/).

Project Setup

1. Download [GIT](https://git-scm.com/downloads).

2. Open a new terminal and type the following command to build your repository.

$ git clone https://github.com/AgentTailhawk/LANGSCAPE.git

This should download the fork that constitutes LANGSCAPE 2.0

3. Open the new folder through Unity Hub.

After this, Unity should have populated your directory with all the proper files required to open and execute the project using the Unity Editor. I would recommend sticking with the Visual Studio 2019 that comes with the download, as using VS Code can result in not being able to see the Unity packages with intellisense.

Unity Documentation

Quick GIT Guide

GIT Documentation

How to create a new branch locally (do this before your changes on someone else's branch):

$ git checkout -b <branch_name>

How to switch to another GitHub branch:

$ git checkout <existing_branch>

How to merge changes from another branch into yours:

There are two ways to do this, from the command line or GitHub. Using the command line, you have to resolve conflicts manually and could become a hastle. If you make a pull request on GitHub, you get to see what the conflicts are (if any) and pick which files to merge.

$ git pull origin <branch>

How to push changes to Github:

Use this command to verify the branch you are pushing to is correct, and see your changes.

$ git status

Use this command to add the changes you want to add to the commit.

$ git add <path/to/filename>

Then, use this command to commit your changes to have them queued for pushing.

$ git commit -m "<short description of commit>"

Lasty, push your changes into Github with this command.

$ git push

Alternatively, if you made changes on the wrong branch, use this command to push.

$ git push origin <current_branch>:<correct_branch>

If you are not sure how to do it right, or are worried you will break something, try googling it or just ask for help.

Building and Exporting

To build the project and obtain an executable, you have to specify what kind of build you want. This depends on the operating system and what kind of computer architecture you intend to target.

Go to **File > Build Settings** and ensure your build settings are like this.

Project Directory Structure

This section will provide a brief description of each major file directory in the Unity Assets, as well as highlight the locations of some key files.

File Directories:

- Editor: Anything placed in this folder will not be compiled at runtime. Place things such as custom inspector menus in here.

- Imported assets: This folder contains all of our imported assets from the unity store that were used for the background system.

- Materials: Contains all Unity materials, as well as our shader graphs.

- Models: Contains the prefabs for the background Objects that are spawned, as well as ground state models, and other 3D models.

- Oculus: Resource folder for Oculus Voice SDK. This might be moved to Oculus Voice.

- Oculus Voice: Oculus Voice SDK package.

- OVR: Contains everything related to VR.

- Prefabs: Contains all the prefabricated GameObjects.

- Rendering Pipeline: Unity package to support our custom shaders.

- Resources: Contains miscellaneous important files that are needed/referenced by the codebase. The LLM prompts are located here.

- Samples: Some packages, such as the OpenAI Utility package, have their example assets and scenes in a separate directory from the rest of the package. This folder contains those example assets.

- Scenes: Contains all LANGSCAPE scenes.

- Scripts: Contains all LANGSCAPE scripts.

- Textures: Contains UI and block textures.

There are some other folders not mentioned here. These are, for the most part, unimportant and can be rearranged without much concern.

Shortcomings

- Slow Response Times: We were not able to determine the cause for slow response times and foresee this becoming an issue later down the line; whether server or issues with the text-to-speech.

- Fine-Tuning: Adjustments can be made in order to fine-tune the AI to be a bit more responsive to certain key words and phrases. The AI could also provide slightly more “in character” responses.

- Wit: Wit’s API supports both text-to-speech (TTS) and speech-to-text (STT). Currently, we are only using it for the TTS (when the AI speaks back to the user) and error handling (when an error code is read audibly to the user); we are using Whisper for STT (when the user wants to issue a command). The issue with Whisper is that, once a user finishes speaking, there is a period of lag/freezing in the application as it processes the user’s voice recording. Through testing, it was discovered that Wit does not have this issue. While in development, we attempted to replace our STT system from Whisper to Wit, but it proved to be too time-consuming considering the development time remaining.

Wishlist
This is a list of features we would have liked to have included, but were not due to time constraints, in order of most importance.

- Custom Assets: To include support for users to import their own custom textures and 3D models, to then be used in the environment.

- Increased World size/resolution: Increasing the world size was always one of our main goals, but unforeseen issues delayed the implementation. We know it is possible, and the increased resolution, or size of the blocks, can change the face of program completely.

- Wit Speech-to-Text: Implementing Wit’s speech-to-text functionality would have solved the lag “spike” that occurs whenever a user finishes speaking, however we could not find a way to include it in the program.

- More variety of grounds, skies, and objects: The variety of assets used for the Background system was purposefully kept low, because the point of this system is to highlight more of the main square area and create simple themes. As much as we would like more assets, this is the lowest priority feature and any other new features should override this one.

- Connect the current asset spawning system to the LLM: Currently the only way the user can interact with certain assets is through the use of a menu brought up by a hand gesture; it be best if the objects would spawn on voice command.

# References

- Overview - OpenAI API

- Introducing Whisper (openai.com)

- LLM AI Tokens | Microsoft Learn

- Voice SDK Overview | Oculus Developers