Sprint Retrospective Meeting Minutes

Project: Materials Atlas

Attendees: Kyle Grabova, Cesar Barrios, Giovanny Ruiz, Sejal Nathu-Hari, Chris Daniel Lantigua

Start time: 5:00 pm

End time: 6:00 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a fairly good job estimating the team’s velocity, however the complexity of the task led us to reevaluate some of the steps

- Did we do a good job estimating the points (time required) for each user story?

  - The user stories required more research, we are working on other functionalities as we learn ways to approach the main task

- Did each team member work as scheduled?

  - Yes

What went right?

- We successfully assessed the scope of the project and the needs of our Product Owner and also clarified the end goal

How to address the issues in the next sprint?

- How to improve the process?

  - We will work tightly with previous developer and access in depth functionality issues/ vulnerabilities

- How to improve the product?

  - We still need to create the data sets so we will work with the Product Owner to better understand the needs of the project