Daily Standup:

Project: Materials Atlas

Attendees: Kyle Grabova, Cesar Barrios, Giovanny Ruiz, Sejal Nathu-Hari, Chris Daniel Lantigua

Start time: 5:00 pm

End time: 6:00 pm

Chris Daniel Lantigua:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working in LLMs and GPT API

- What is planned to be done until the next scrum meeting?

  - Keep working on LLMs

- What are the hurdles?

  - Time Constraints

Sejal Nathu-Hari:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Working on Login issue

- What is planned to be done until the next scrum meeting?

  - Keep working and doing data extraction

- What are the hurdles?

  - Time Constraints

Giovanny Ruiz:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Work on the login page

- What is planned to be done until the next scrum meeting?

  - Research about how to provide encryption to login credentials

- What are the hurdles?

  - Time constraints

Cesar Barrios:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Fixed Log in/ Registration issue

- What is planned to be done until the next scrum meeting?

  - Keep researching

- What are the hurdles?

  - Time Constraints

Kyle Grabova:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished looking at codebase

- What is planned to be done until the next scrum meeting?

  - Begin planning steps to improve systems

- What are the hurdles?

  - Time constraints