Sprint Retrospective Meeting Minutes

Project: Materials Atlas

Attendees: Kyle Grabova, Cesar Barrios, Giovanny Ruiz, Sejal Nathu-Hari, Chris Daniel Lantigua

Start time: 5:00 pm

End time: 6:00 pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - We did a fairly good job estimating the team’s velocity, however the complexity of the task led us to reevaluate some of the steps

- Did we do a good job estimating the points (time required) for each user story?

  - The user stories required more research, we are working on other functionalities as we learn ways to approach the main task

- Did each team member work as scheduled?

  - Yes

What went right?

- We  were able to fix a bug within our website's login page and implement password hashing. We also met with our Product Owner to get more clarification on the end goal.

How to address the issues in the next sprint?

- How to improve the process?

  - We will work tightly with previous developer and access in depth functionality issues/ vulnerabilities

- How to improve the product?

  - We will work on populating the database with relevant information that we can later use to train our model.