Daily Scrum Meeting Minutes:

Attendees: Gabriel Arrano, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno

Start time: 7:10

End time: 7:50

Gabriel Arrano:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued with researchd copyright infringement cases related with AI

- What is planned to be done until the next scrum meeting?

  - Preparing for final sprint meeting

- What are the hurdles?

  - None

Gabriel Igliozzi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched papers related to our project

- What is planned to be done until the next scrum meeting?

  - Prepare for meeting with product owner

- What are the hurdles?

  - None

Uriel Juarez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started working on user story 4 and 5

- What is planned to be done until the next scrum meeting?

  - Follow up with team regarding user stories

- What are the hurdles?

  - None at the moment

Alejandro Adorno:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Worked on User Story #3

  - Began User Story #4

- What is planned to be done until the next scrum meeting?

  - Continue with User Story #4

  - Start thinking about the Sprint Review and Sprint Retrospective meetings.

- What are the hurdles?

  - Finding relevant material related to the project in sufficient quantities