Daily Scrum Meeting Minutes:

Attendees: Gabriel Arrano, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno

Start time: 7:10pm

End time: 7:50pm

Gabriel Arrano:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed code given by masters student

  - Tried to set up google colab with code given.

- What is planned to be done until the next scrum meeting?

  - Finish google colab setup

  - Run the code in google colab without any issues

- What are the hurdles?

  - Had several errors when trying to setup the google colab, mostly with pip install dependencies in order for the code to run correctly.

Gabriel Igliozzi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started on the assigned tasks assigned on notion

- What is planned to be done until the next scrum meeting?

  - Keep working on assigned tasks

- What are the hurdles?

  - None

Uriel Juarez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Looked into notion board to see tasks for sprint

- What is planned to be done until the next scrum meeting?

  - Read and try to run code from articles

- What are the hurdles?

  - None at the moment

Alejandro Adorno:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Created Notion account to collaborate with team on the project

  - Started first Research To-Do task

- What is planned to be done until the next scrum meeting?

  - Continue with task

- What are the hurdles?

  - Learning about ML models.