Daily Scrum Meeting Minutes:

Attendees: Gabriel Arrano, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno

Start time: 10:30 am

End time: 11:30 am

Gabriel Arrano:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with product owner

  - Started working on summarizing findings on ai intelligence and challenges for copyright law

- What is planned to be done until the next scrum meeting?

  - Read the mentioned paper thoroughly

- What are the hurdles?

  - Needed to adjust our approach on the project after today’s meeting with the product owner.

Gabriel Igliozzi:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Meeting with product owner

- What is planned to be done until the next scrum meeting?

  - Annotate research papers provided in notion tasks

- What are the hurdles?

  - None

Uriel Juarez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Met with Product owner

- What is planned to be done until the next scrum meeting?

  - Annotate research paper to prepare for presentation

- What are the hurdles?

  - Understanding the direction of our project as we have not really confirmed with product owner

Alejandro Adorno:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with Product Owner

  - Worked on implementing research paper code to understand UBW/DOV

- What is planned to be done until the next scrum meeting?

  - Annotate assigned research paper in preparation to present

- What are the hurdles?

  - Planned direction was incorrect for what the Product Owner needs and needed to pivot