Sprint Review Meeting Minutes

Attendees: Gabriel Arraño, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno, Wenbin Zhang

Start time: 7:00 pm

End time: 7:50 pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #22: Run the Fairness benchmark tests

- User Story #23: Run the Privacy benchmark tests

- User Story #24: Run the Machine Ethics benchmark tests

- User Story #25: Run the Harmfulness benchmark tests

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- User Story #14: Update the project repository with detailed findings and analysis.

- User Story #15: Develop criteria for benchmarking AI copyright watermarking methods.

- User Story #16: Compile a benchmarking dataset based on execution results.

- User Story #17: Draft a survey paper that outlines the state of the art, based on literature review and practical findings.

- User Story #18: Plan future research directions based on gaps identified in the survey.