Daily Scrum Meeting Minutes:

Attendees: Gabriel Arraño, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno

Start time: 8:00 pm

End time: 8:50 pm

Gabriel Arrano:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Started working on python program that compares two pictures and returns a similarity score.

- What is planned to be done until the next scrum meeting?

  - Continue developing python code

- What are the hurdles?

  - Had some issues installing pyfftw

Gabriel Igliozzi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Plan next stories for sprint

- What is planned to be done until the next scrum meeting?

  - Work on identifying prompts that generate copyrighted images

- What are the hurdles?

  - None

Uriel Juarez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Finished my prompts to test

- What is planned to be done until the next scrum meeting?

  - Ran colab shared by Gabriel and trying to create output that highlights differences

- What are the hurdles?

  - API keys for Yandex and Dall E needed

Alejandro Adorno:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Created prompts on OpenAI’s ChatGPT4

  - Evaluated the prompts based on criteria

  - Contributed to prompt list

- What is planned to be done until the next scrum meeting?

  - Continue on generating prompts and updating the list

- What are the hurdles?