Daily Scrum Meeting Minutes:

Attendees: Gabriel Arrano, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno

Start time: 7:10

End time: 7:50

Gabriel Arrano:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Met with product owner.

  - Worked on new User Story #43

  - Started working on User Story #41

- What is planned to be done until the next scrum meeting?

  - Continue working on User Story #41

- What are the hurdles?

  - Had meeting with product owner, in which there was a misunderstanding on our work,on the layout of our Sprint folders and its contents, and with our project in general. Seemed to be resolved after the meeting.

Gabriel Igliozzi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Meeting with product owner

  - Worked on requested progress document

- What is planned to be done until the next scrum meeting?

  - Keep working on assigned tasks

- What are the hurdles?

  - Bad communication with product owner led to mis understanding in goals and expectations of project

Uriel Juarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Met with product owner

  - Helped with creating summary of all our previous weeks progress

  - Worked on fixing bug in program

- What is planned to be done until the next scrum meeting?

  - Work on assigned user stories

- What are the hurdles?

  - Waiting to confirm progress of project with product owner and feedback from new document shared

Alejandro Adorno:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - I was unable to attend the Product Owner meeting due to a prior conflict

- What is planned to be done until the next scrum meeting?

  - Work on adding to the shared document for the Product Owner

- What are the hurdles?

  - Had to regroup to compile the shared folder to rectify misunderstanding with the project documents