Daily Scrum Meeting Minutes:

Attendees: Gabriel Arrano, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno

Start time: 7:10

End time: 7:50

Gabriel Arrano:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Completed the sprint backlog meeting minutes

  - Continued working on User Story #31

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned User Stories

- What are the hurdles?

  - None.

Gabriel Igliozzi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on user story

  - Completed requested forms for showcase

  - Review code

- What is planned to be done until the next scrum meeting?

  - Finish user assigned tasks

- What are the hurdles?

  - None

Uriel Juarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Working on user stories

  - Attempted to implement side by side image differences but doesn’t seem to work

  - Waiting on Jocelyn for new approach

- What is planned to be done until the next scrum meeting?

  - New metric to be added to score similarities between images

- What are the hurdles?

  - Waiting to get feedback from jocelyn

Alejandro Adorno:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Reviewed the weekly minutes to be submitted to the Product Owner

  - Participated in the discussion with Jocelyn going over the meeting with the Product Owner and clarifying misunderstandings

  - Began mulling over design ideas for the showcase

- What is planned to be done until the next scrum meeting?

  - Jocelyn suggested some ideas to improve the Proof of Concept and I began looking into the possibilities.

- What are the hurdles?