Daily Scrum Meeting Minutes:

Attendees: Gabriel Arrano, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno

Start time: 7:10

End time: 7:50

Gabriel Arrano:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Added ISSM image comparison for our python program.

- What is planned to be done until the next scrum meeting?

  - Continue working on assigned user stories.

- What are the hurdles?

  - Had some issues when running the ISSM comparison

Gabriel Igliozzi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continue working on assigned user story

- What is planned to be done until the next scrum meeting?

  - Finish user story

  - Start researching and planning for poster

- What are the hurdles?

  - None

Uriel Juarez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Continued to work on user stories

  - Tried another approach to demonstrate image difference and waiting on team feedback

- What is planned to be done until the next scrum meeting?

  - Meet with team to prepare for meeting on Monday

- What are the hurdles?

  - None

Alejandro Adorno:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Researched some of the ideas for the Proof of Concept

- What is planned to be done until the next scrum meeting?

  - Review the Colab Notebook

  - Work on User Story #34

- What are the hurdles?

  - None at the moment