Attendees: Gabriel Arraño, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno, Wenbin Zhang, Jocelyn Dzuong

Start time: 10:30 am

End time: 11:30 am

After discussion, we realized that we would need to adjust the tasks assigned to this sprint as follows.

The following user stories were prioritized.

- User Story #31: Update the GitHub documentation

- User Story #32: Test prompts on image generating LLMs

- User Story #33: Identify the prompts which generate copyright images

- User Story #34: Create prompt criteria

- User Story #35: Identify quantification parameters

- User Story #36: Create flow for reverse image search

- User Story #37: Create project infrastructure in Python

- User Story #38: Start developing project in Python

The user stories below are completed.

- User Story #26: Confirm GitHub invite from Jocelyn

- User Story #27: Create account for OpenAI’s ChatGPT to test prompts

- User Story #28: Review prompt creation on Bing’s Copilot platform

- User Story #29: Review the image-similarity-measures Python package

- User Story #30: Contribute to copyright infringing prompt list

The following user stories were created.

- User Story #39: Fix a couple bugs in our program related to saving web scrapped images

- User Story #40: Create a better user friendly UI to make it easier to present

- User Story #41: Add a more intuitive picture comparison that highlights similarities on both pictures.

- User Story #42: Look into other APIs that don’t have a daily usage limit for reverse image searching.

- User Story #43: Create a summarized report of our existing Sprint Planning Meeting Minutes and Sprint Review Meeting Minutes.

- User Story #44: Incorporate boundary boxes to compare attributes in output.

- User Story #45: Start planning our showcase poster.