Sprint Planning Meeting Minutes:

Attendees: Gabriel Arraño, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno, Wenbin Zhang, Jocelyn Dzuong

Start time: 8:00

End time: 8:50

After discussion, the velocity of the team was estimated to be <Enter the estimated team velocity>.

The product owner chose the following user stories to be done during the next sprint. They are ordered based on their priority.

- User Story #26: Confirm GitHub invite from Jocelyn

- User Story #27: Create account for OpenAI’s ChatGPT to test prompts

- User Story #28: Review prompt creation on Bing’s Copilot platform

- User Story #29: Review the image-similarity-measures Python package

- User Story #30: Contribute to copyright infringing prompt list

- User Story #31: Update the GitHub documentation

- User Story #32: Test prompts on image generating LLMs

- User Story #33: Identify the prompts which generate copyright images

- User Story #34: Create prompt criteria

- User Story #35: Identify quantification parameters

- User Story #36: Create flow for reverse image search

- User Story #37: Create project infrastructure in Python

- User Story #38: Start developing project in Python

The team members indicated their willingness to work on the following user stories.

- Gabriel Arraño

- User Story #36: Create flow for reverse image search

- User Story #37: Create project infrastructure in Python

- User Story #38: Start developing project in Python

- Gabriel Igliozzi

- User Story #33: Identify the prompts which generate copyright images

- User Story #34: Create prompt criteria

- User Story #35: Identify quantification parameters

- Uriel Juarez

- User Story #30: Contribute to copyright infringing prompt list

- User Story #31: Update the GitHub documentation

- User Story #32: Test prompts on image generating LLMs

- Alejandro Adorno

- User Story #26: Confirm GitHub invite from Jocelyn

- User Story #27: Create account for OpenAI’s ChatGPT to test prompts

- User Story #28: Review prompt creation on Bing’s Copilot platform

- User Story #29: Review the image-similarity-measures Python package