Sprint Retrospective Meeting Minutes

Attendees: Gabriel Arrano, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno

Start time: 8:00 pm

End time: 9:00pm

What went wrong?

- Did we do a good job estimating our team's velocity?

  - This week after meeting with the Product Owner we have had to adjust our velocity due to changing requirements.

- Did we do a good job estimating the points (time required) for each user story?

  - We had to adjust our job estimation due to the addition of requirements by the Product Owner.

- Did each team member work as scheduled?

  - Yes, each team member has contributed to the project and adding to the knowledge base.

What went right?

- We have been able to show agility by pivoting when the project moved in a different direction.

- We have been able to show teamwork by coming together and rallying when the Product Owner has asked for deliverables.

How to address the issues in the next sprint?

- How to improve the process?

  - Continue on relying on our habit to remain in contact and provide assistance when needed.

- How to improve the product?

  - We have consistently been building the project and are on track for completion.