Sprint Review Meeting Minutes

Attendees: Gabriel Arrano, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno

Start time: 8:00pm

End time: 9:00pm

After a show and tell presentation, the implementation of the following user stories were accepted by the product owners: All.

- User Story #26: Confirm GitHub invite from Jocelyn

- User Story #27: Create account for OpenAI’s ChatGPT to test prompts

- User Story #28: Review prompt creation on Bing’s Copilot platform

- User Story #29: Review the image-similarity-measures Python package

- User Story #30: Contribute to copyright infringing prompt list

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Spring Planning meeting.

- User Story #31: Update the GitHub documentation

- User Story #32: Test prompts on image generating LLMs

- User Story #33: Identify the prompts which generate copyright images

- User Story #34: Create prompt criteria

- User Story #35: Identify quantification parameters

- User Story #36: Create flow for reverse image search

- User Story #37: Create project infrastructure in Python

- User Story #38: Start developing project in Python