Daily Scrum Meeting Minutes:

Attendees: Gabriel Arrano, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno

Start time: 8:00 pm

End time: 8:50 pm

Gabriel Arrano:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Continued working on User Story #38

  - Started preparing data to start working on User Story #45

- What is planned to be done until the next scrum meeting?

  - Continue working on user stories #38 and #45

- What are the hurdles?

  - None.

Gabriel Igliozzi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Researching and gathering data about poster

- What is planned to be done until the next scrum meeting?

  - Start creating poster

- What are the hurdles?

  - None

Uriel Juarez:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on replacing reverse search API with a free version

- What is planned to be done until the next scrum meeting?

  - Fix remaining bugs in program

- What are the hurdles?

  - None

Alejandro Adorno:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Worked on User Story #35

  - Researched image similarity using OpenAI’s CLIP model

  - Added code to Colab workbook

- What is planned to be done until the next scrum meeting?

  - Continue User Story #35

- What are the hurdles?

  - Need to define copyright threshold in order to quantify