Daily Scrum Meeting Minutes:

Attendees: Gabriel Arrano, Gabriel Igliozzi, Uriel Juarez, Alejandro Adorno

Start time: 7:10

End time: 7:50

Gabriel Arrano:

- How many hours did I work since the last meeting?

  - 3

- What was done since the last scrum meeting?

  - Finished paper for P.O

  - Finished power point presentation for delivereable

- What is planned to be done until the next scrum meeting?

  - Record video needed for deliverable

- What are the hurdles?

  - None.

Gabriel Igliozzi:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Finished Individual Poster

  - Finished reading and annotating threshold paper

- What is planned to be done until the next scrum meeting?

  - Record video presentation

  - Add threshold to results in presentation poster

- What are the hurdles?

  - None

Uriel Juarez:

- How many hours did I work since the last meeting?

  - 1

- What was done since the last scrum meeting?

  - Started on poster

  - Continued working on setup up docker

- What is planned to be done until the next scrum meeting?

  - Finish poster, have docker setup, or skip and stick with colab

- What are the hurdles?

  - Issues with docker dependencies

Alejandro Adorno:

- How many hours did I work since the last meeting?

  - 2

- What was done since the last scrum meeting?

  - Worked on User Story #57

- What is planned to be done until the next scrum meeting?

  - Continue working on User Story #52

- What are the hurdles?

  - None at the moment