Review Meeting Minutes

Project: Stress and Anxiety best software 
Attendees: Lyn Quintana, Ian Rodriguez, Oghenetega Idogun, Rafael Ojeda, Alexandr Motovilov Matos Rafael E, Motovilov Alexandr.

Start time: 9:00AM

End time: 10:00AM

After a show and tell presentation, the implementation of the following user stories was accepted by the product owners: All.

- As a user, I want the HowRU.life application to have a zen-like game as its main hub, providing a calming and enjoyable experience.

- As a team member, I want to explore and implement potential enhancements for the HowRU.life application, such as incorporating a zen-like game as the central point to improve user engagement.

- As a developer, I need to work on integrating the zen-like game into the HowRU.life application, ensuring it serves as the main hub connecting various features seamlessly.

- As a product manager, I want to discuss and prioritize the idea of incorporating a zen-like game into the HowRU.life application to enhance its overall appeal and usability.

The following ones were rejected and moved back to the product backlog to be assigned to a future sprint at a future Sprint Planning meeting.

- As a tester, I need to evaluate the functionality and user experience of the zen-like game integrated into the HowRU.life application to ensure it meets quality standards.